PulseCRM

Full Stack Development Internship — Project Documentation

8-Week Enterprise CRM Project · 2 Full Stack Interns

Technocolabs Softwares Pvt. Ltd.

Prepared for Internal Internship Program Use

# Table of Contents

# 1. Project Overview

## 1.1 Project Details

| Field | Detail |
| --- | --- |
| Project Name | PulseCRM |
| Domain | B2B SaaS — Customer Relationship Management |
| Project Type | Enterprise, production-grade, deployment-ready |
| Duration | 8 Weeks (Agile Scrum, 1-week sprints) |
| Team Size | 2 Full Stack Development Interns |
| Team Model | Both interns work across frontend + backend every sprint; feature ownership rotates weekly |
| Methodology | Agile Scrum — weekly sprint planning, daily standups, Friday sprint review + client demo |
| Delivery Goal | A deployed, working CRM application with full documentation, ready for client handover |

## 1.2 Project Requirement (Summary)

PulseCRM replaces manual, spreadsheet-based sales tracking with a centralized platform where sales teams can manage contacts, track leads through a visual pipeline, assign and track tasks, and report on performance — with proper role-based access so Admins, Managers, and Reps each see what's relevant to them.

Core Product Pillars:

- Contact & Lead Management — capture, organize, and search customer data

- Sales Pipeline — visual, drag-and-drop deal tracking across stages

- Task & Activity Management — assign work, track follow-ups, log interactions

- Reporting & Analytics — real-time dashboards for managers and reps

- Role-Based Access Control — Admin / Sales Manager / Sales Rep permission tiers

- Multi-tenant Ready — data scoped by Company, extensible to multiple client organizations

## 1.3 Client Requirements

Business Problem:

The client's sales team currently tracks leads and deals across spreadsheets and email threads, causing lost leads, no pipeline visibility for managers, and no reliable reporting.

Functional Requirements:

- Centralized contact and lead database, searchable and filterable

- Visual sales pipeline (Kanban-style) showing deal stage and value

- Ability to assign leads/deals/tasks to specific sales reps

- Task and reminder system so no follow-up is missed

- Activity/notes log per contact and deal (calls, emails, meetings)

- Dashboards showing pipeline value, conversion rates, and rep performance

- Role-based access: Admins manage users/settings, Managers see team-wide data, Reps see only their own book of business

- Secure login with email verification and password recovery

- Data import (CSV) from existing spreadsheets

Non-Functional Requirements:

- Fast page loads, responsive UI (desktop-first, usable on tablet)

- Secure authentication (JWT, hashed passwords, RBAC enforced server-side)

- Reliable — no data loss, validated inputs, error handling throughout

- Deployable to production with minimal DevOps overhead

- Documented — API docs, user manual, admin manual for handover

Out of Scope (this 8-week engagement):

- Native mobile apps (web-responsive only)

- Third-party CRM migrations (e.g., Salesforce import)

- Billing/subscription management

- Multi-language i18n

## 1.4 Tech Stack

### Frontend

| Technology | Purpose |
| --- | --- |
| React | Core UI library |
| TypeScript | Type safety across the app |
| Vite | Fast dev server & build tooling |
| Tailwind CSS | Utility-first styling, design system |
| React Router | Client-side routing |
| Redux Toolkit | Global app state (auth, UI state) |
| React Query | Server-state caching, data fetching |
| Axios | HTTP client with interceptors |
| React Hook Form | Performant form state management |
| Zod | Schema validation (forms + shared contracts) |
| Recharts | Dashboard charts (funnel, leaderboard, trends) |

### Backend

| Technology | Purpose |
| --- | --- |
| Node.js | Runtime |
| Express.js | REST API framework |
| TypeScript | Type-safe backend code |

### Database

| Technology | Purpose |
| --- | --- |
| PostgreSQL | Primary relational database |
| Prisma ORM | Type-safe DB access, migrations, schema management |
| Neon | Managed serverless Postgres hosting |

### Authentication & Security

| Feature | Detail |
| --- | --- |
| JWT | Access token-based auth |
| Refresh Tokens | Session renewal without re-login |
| RBAC | Admin / Manager / Rep permission enforcement |
| Email Verification | Confirm account ownership on signup |
| Forgot/Reset Password | Secure password recovery flow |
| Helmet + CORS | HTTP security headers, origin control |

### Testing

| Tool | Purpose |
| --- | --- |
| Jest | Unit testing |
| Supertest | API/integration testing |
| Postman | Manual + regression API testing collections |

### Documentation

| Tool | Purpose |
| --- | --- |
| Swagger/OpenAPI | Auto-generated, interactive API reference |
| GitBook | Narrative documentation — onboarding, sprints, manuals |

### Deployment

| Service | Purpose |
| --- | --- |
| Vercel | Frontend hosting |
| Render / Railway | Backend API hosting |
| Neon PostgreSQL | Production database hosting |

# 2. Deep Detailed 8-Week Work Schedule

## 2.1 Roadmap Overview

| Week | Sprint Theme | Core Outcome |
| --- | --- | --- |
| 1 | Foundations & Planning | SRS, wireframes, DB schema, scaffold live |
| 2 | Auth, RBAC & Org Setup | JWT auth, RBAC, Company/Team/User mgmt |
| 3 | Contacts & Leads Module | Full CRUD, filters, CSV import/export |
| 4 | Deals & Pipeline Module | Kanban pipeline board, drag-and-drop stages |
| 5 | Tasks, Activities & Calendar | Task mgmt, activity timeline, calendar view |
| 6 | Reporting, Analytics & Notifications | Recharts dashboards, notification system |
| 7 | Hardening, Search & Performance | Global search, security audit, full test suite |
| 8 | Deployment, Docs & Handover | Production deploy, docs, client demo, handover |

## 2.2 Weekly Breakdown

### Week 1 — Foundations & Planning

- Requirement gathering, SRS, personas, user stories, product backlog

- ER diagram + Prisma schema v1

- Wireframes: Login, Dashboard shell, Contacts (skeleton), Pipeline board (skeleton)

- Backend scaffold (Express + TS, health endpoint, Swagger skeleton)

- Frontend scaffold (Vite + React + TS, Tailwind, Redux, routing, layout shells)

- GitBook onboarding + Week 1 pages, README v1

Deliverable: Approved SRS + ER diagram, both apps running locally, GitBook live

### Week 2 — Authentication, RBAC & Organization Setup

- Company, Team, User schema finalized and migrated

- JWT auth: register, login, refresh token rotation

- Email verification flow (token-based)

- Forgot password / reset password flow

- RBAC middleware (Admin / Manager / Rep route guards)

- User invitation flow (Admin invites team members)

- Frontend: Login, Register, Forgot/Reset Password, protected routing, role-aware nav

- Testing: Jest unit tests for auth services, Supertest for auth endpoints

Deliverable: Fully working, tested authentication system with RBAC enforced end-to-end

### Week 3 — Contacts & Leads Module

- Contact & Lead Prisma models finalized, relations to User/Company

- CRUD APIs: create/read/update/delete/list with pagination

- Search, filter (status, owner, tag), and sort

- CSV import/export

- Duplicate detection on email/phone

- Frontend: Contacts list (table, filters, pagination), detail view, Create/Edit forms (RHF + Zod)

- Testing: CRUD endpoint tests, form validation tests

Deliverable: Fully functional Contacts & Leads module, connected end-to-end

### Week 4 — Deals & Sales Pipeline

- Deal Prisma model (stage, value, currency, probability, close date), linked to Contact

- Pipeline stage config (New → Qualified → Proposal → Negotiation → Won/Lost)

- Kanban board UI with drag-and-drop stage transitions (optimistic updates via React Query)

- Deal detail view with stage history and win/loss reason capture

- APIs: deal CRUD, stage transition endpoint, deal history log

- Testing: stage transition logic tests, drag-drop integration smoke tests

Deliverable: Working visual pipeline board, deals movable and persisted correctly

### Week 5 — Tasks, Activities & Calendar

- Task Prisma model (assignee, due date, priority, linked to Contact/Deal)

- Activity/Note timeline model (calls, emails, meetings) per Contact and Deal

- Calendar view: tasks + deal close dates

- Reminder/notification triggers (in-app) for due/overdue tasks

- Frontend: Task list + Kanban/Calendar toggle, Note composer on Contact/Deal pages

- Testing: task assignment logic, overdue detection logic

Deliverable: Task management + activity logging fully wired to Contacts and Deals

### Week 6 — Reporting, Analytics & Notifications

- Aggregation APIs: pipeline value by stage, conversion rate, rep leaderboard, deal velocity

- Recharts dashboards: funnel chart, leaderboard, trend line (deals won over time)

- Role-based dashboard views (Rep sees own data, Manager/Admin see team-wide)

- Notification center (in-app) + transactional email (deal won, task overdue, lead assigned)

- Testing: aggregation query accuracy tests

Deliverable: Live analytics dashboards + working notification system

### Week 7 — Hardening, Search & Performance

- Global search across Contacts/Deals/Tasks

- Query optimization (indexes, N+1 fixes, pagination tuning)

- Rate limiting, input validation audit, security review (OWASP basics)

- Full regression pass: Jest + Supertest coverage expansion, Postman collection finalized

- Bug bash across both interns (cross-review each other's modules)

- Performance pass: lazy loading, code splitting, React Query cache tuning

Deliverable: Hardened, tested, performant application ready for deployment

### Week 8 — Deployment, Documentation & Client Handover

- Production deployment: frontend → Vercel, backend → Render/Railway, DB → Neon (prod branch)

- Environment variable finalization, production build verification

- Final bug fixes from staging QA

- GitBook completed: API docs, User Manual, Admin Manual, Installation/Deployment/Maintenance Guides

- README finalized, Testing Report, Sprint Reports compiled

- Final presentation (15–20 slides) prepared

- Client demo + final handover checklist signed off

- Resume + LinkedIn project descriptions, interview question bank prepared

Deliverable: Live, deployed, fully documented PulseCRM — ready for real-world handover

## 2.3 Success Criteria (End of Week 8)

- Application deployed and publicly accessible

- All core modules (Contacts, Deals, Tasks, Reports, Auth/RBAC) working end-to-end

- Test suite passing (Jest + Supertest)

- Full documentation set complete in GitBook

- Both interns can independently explain and demo any module of the system

# 3. Week 1 — Detailed Requirement Document

## 3.1 SRS Scope (Week 1)

Purpose: Establish the technical and product foundation for PulseCRM before any feature code is written

Scope (Week 1 only): Requirements, architecture, database schema design, environment setup, project scaffolding — no business-logic features yet

Out of Scope This Week: Auth implementation (Week 2), Contacts/Leads (Week 3), Deals (Week 4)

## 3.2 Product Vision

"A single source of truth for sales teams — every contact, deal, and task in one clean pipeline, with real-time visibility for managers."

## 3.3 Business Goals

- Reduce lead response time

- Centralize customer/deal data

- Give managers real-time pipeline visibility

- Support role-based access for security and accountability

## 3.4 User Personas

| Persona | Role | Goals |
| --- | --- | --- |
| Admin (Aria) | System/Company admin | Manage users, roles, company settings |
| Sales Manager (Marcus) | Team lead | View team pipeline, reassign leads, run reports |
| Sales Rep (Riya) | Individual contributor | Manage own contacts, deals, tasks |

## 3.5 User Stories (Week 1 — Foundational)

- As an Admin, I want a documented data model so the system supports my org structure.

- As a Developer (intern), I want a scaffolded project structure so both frontend and backend can be developed in parallel from Day 1.

- As a Product Owner, I want an ER diagram and wireframe descriptions so Week 2+ development has a clear contract.

## 3.6 Product Backlog (Week 1 Items)

- Finalize SRS & personas

- Design ER diagram (Users, Companies, Teams, Contacts, Leads, Deals, Tasks, Notes)

- Define Prisma schema v1

- Wireframe descriptions (Login, Dashboard shell, Contacts list, Deal pipeline board)

- System architecture diagram

- Repo setup (frontend + backend), lint/format config

- Swagger/OpenAPI skeleton

- CI-friendly folder structure

## 3.7 Wireframe Descriptions

- Login/Register Screen: Centered card, email + password, "Forgot password" link, company logo placeholder

- Dashboard Shell: Left sidebar nav (Dashboard, Contacts, Deals, Tasks, Reports), top bar with user/profile dropdown, empty-state main panel

- Contacts List (skeleton): Table with search bar, filter chips, pagination footer — data wired in Week 3

- Deal Pipeline Board (skeleton): Horizontal columns per stage (New → Qualified → Proposal → Won/Lost) — drag-and-drop wired in Week 4

## 3.8 System Architecture

- Client: React + Vite SPA, Redux Toolkit for global state, React Query for server state, Axios instance with interceptors

- Server: Node.js + Express + TypeScript, layered structure (routes → controllers → services → Prisma)

- Database: PostgreSQL via Prisma ORM, hosted on Neon (dev branch)

- Docs: Swagger UI mounted at /api/docs; GitBook for narrative documentation

## 3.9 Database Design — ER Overview (v1)

Entities: Company → Team → User (role: ADMIN/MANAGER/REP); Contact, Lead, Deal, Task, Note — all scoped to Company, owned by User.

Relationships:

- Company 1—N Team

- Company 1—N User

- User (owner) 1—N Contact / Deal / Task

- Contact 1—N Deal

- Deal 1—N Task, 1—N Note

## 3.10 Folder Structure (Week 1 Scaffold)

pulsecrm-backend/
  src/
    routes/  controllers/  services/  middleware/  prisma/  utils/  config/
  tests/
  swagger/
pulsecrm-frontend/
  src/
    features/  components/  pages/  store/  api/  hooks/  types/

## 3.11 Week 1 Tasks by Category

### UI/UX Tasks

- Wireframe the 4 core screens listed above

- Define design tokens (colors, spacing, typography) in Tailwind config

### Database Tasks

- Draft ER diagram

- Write Prisma schema v1 (local only, no shared migration yet)

### Backend Tasks

- Initialize Express + TypeScript project

- Set up env config, error-handling middleware, health-check route

- Configure Swagger skeleton

### Frontend Tasks

- Initialize Vite + React + TS project

- Configure Tailwind, Redux Toolkit store, React Router shell

- Build static layout shells for the 4 wireframed screens

### API Development

- GET /api/health — returns service status (only endpoint this week)

### Testing

- Set up Jest + Supertest config (smoke test for /health)

### Security

- Add .env.example, confirm secrets are gitignored

- Enable Helmet + CORS baseline config

### Git Tasks

- Create GitHub repos, branch protection on main

- Both interns: minimum 15–20 commits this week (setup week)

- Open 1–2 PRs (scaffold-backend, scaffold-frontend)

### Documentation

- Start GitBook space (see Section 4)

- Fill README skeleton (title, overview, tech stack)

## 3.12 Daily Monday–Friday Plan

| Day | Focus |
| --- | --- |
| Mon | Kickoff, requirement gathering, persona/user story workshop |
| Tue | ER diagram + Prisma schema draft, wireframe sketches |
| Wed | Backend scaffold (Express, TS, middleware, health route) |
| Thu | Frontend scaffold (Vite, Tailwind, Redux, routing, layout shells) |
| Fri | Swagger skeleton, GitBook setup, README v1, sprint review + demo |

## 3.13 Deliverables (Week 1)

- SRS document

- ER diagram

- Prisma schema v1 (schema.prisma)

- Wireframe descriptions

- Working backend scaffold with /health endpoint

- Working frontend scaffold with routed layout shell

- GitBook space live with onboarding + Week 1 pages

- README v1

## 3.14 Mentor Review Checklist

- SRS covers scope, personas, goals

- ER diagram matches Prisma schema

- Both interns contributed to both frontend and backend scaffolds

- /health endpoint returns 200 with correct JSON shape

- Frontend builds and routes without console errors

- Swagger UI loads at /api/docs

- Commit history shows contributions from both interns, semantic messages

- GitBook onboarding page published

## 3.15 Client Demo (Week 1)

Show: project vision one-pager, wireframe walkthrough, live scaffolded frontend shell + backend health check in Postman.

## 3.16 Acceptance Criteria

- Repos created, protected, and cloneable

- Both apps run locally (npm run dev) without errors

- ER diagram approved by mentor

- GitBook onboarding published

## 3.17 Learning Outcomes (Week 1)

- Practiced requirement gathering and SRS writing

- Learned to design a normalized relational schema for a multi-tenant SaaS

- Set up a production-style TypeScript project structure

- Practiced Agile ceremonies (sprint planning, daily standup format, sprint review)

# 4. GitBook Content (Ready to Publish)

The following two pages are formatted for direct copy-paste into GitBook as Markdown.

## 4.1 Onboarding Page — "Welcome to PulseCRM Internship"

# Welcome to the PulseCRM Internship Welcome aboard! Over the next 8 weeks, you and your fellow intern will build PulseCRM — a production-grade Customer Relationship Management platform — from requirements to deployment, exactly as a professional full stack team would. ## What You're Building A B2B CRM SaaS with contact/lead management, a visual sales pipeline, task tracking, and analytics dashboards — used by Admins, Sales Managers, and Sales Reps. ## Team Structure - 2 Full Stack Interns — both of you own frontend AND backend every week. - Feature ownership rotates weekly so you each get equal, well-rounded experience. - No "frontend-only" or "backend-only" role exists on this team. ## Working Rhythm - Sprint length: 1 week - Ceremonies: Monday kickoff/planning, Friday sprint review + demo - Git standard: 30–40 meaningful commits/week/intern, 3–5 PRs, semantic commit messages, feature branches, mandatory code review before merge - Communication: Daily async standup update (what you did, what's next, blockers) ## Ground Rules 1. Both interns touch both frontend and backend every sprint. 2. Every feature ships with: code + tests + docs + a PR reviewed by the other intern. 3. No direct commits to main — feature branches only. 4. Ask questions early; blockers are flagged in daily standup, not discovered Friday. ## Getting Started 1. Clone pulsecrm-backend and pulsecrm-frontend 2. Copy .env.example to .env, fill in local DB URL 3. Run npm install && npm run dev in both repos 4. Confirm backend /api/health returns 200 OK and frontend loads the dashboard shell

## 4.2 Week 1 Sprint Page — "Week 1: Foundations & Planning"

# Week 1: Foundations & Planning ## Sprint Goal Establish the product, technical, and data foundation for PulseCRM — no feature logic yet, but everything Week 2 onward depends on this. ## Scope This Week In scope: Requirements, ER diagram, architecture, scaffolding Out of scope: Authentication, CRUD features (start Week 2–3) ## Tasks UI/UX: Wireframe the 4 core screens; define Tailwind design tokens Database: ER diagram; Prisma schema v1 Backend: Express + TS init; middleware; /api/health; Swagger skeleton Frontend: Vite + React + TS init; Tailwind, Redux, Router; layout shells Testing: Jest + Supertest config; smoke test for /api/health Security: .env.example committed; Helmet + CORS baseline Git: Repos + branch protection; 15–20 commits/intern; 1–2 PRs Docs: GitBook onboarding + this page; README v1 ## Daily Plan Mon: Kickoff, requirement gathering, persona/user story workshop Tue: ER diagram + Prisma schema draft, wireframe sketches Wed: Backend scaffold Thu: Frontend scaffold Fri: Swagger skeleton, GitBook setup, README v1, sprint review demo ## Deliverables SRS, ER diagram, Prisma schema v1, backend scaffold, frontend scaffold, GitBook pages live, README v1 ## Acceptance Criteria Repos cloneable and protected; both apps run locally without errors; ER diagram approved; GitBook onboarding published